Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 21 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS41475 |
| Project Name | Intelligent SQL Querying with LLMs using Gemini Pro |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Interface Setup | USN-1 | As a user, I can open the IntelliSQL web application and view the query input interface. | 2 | High | Ajay |
| Sprint-1 | User Interface Setup | USN-2 | As a user, I can enter a natural language query into the system. | 1 | High | Anitha |
| Sprint-1 | SQL Generation | USN-3 | As a user, I want my natural language query to be converted into SQL using Gemini Pro. | 3 | High | Anjali |
| Sprint-1 | Query Validation | USN-4 | As a user, I want the system to validate the generated SQL to allow only SELECT queries. | 2 | High | Arshiya |
| Sprint-1 | Login (Optional Feature) | USN-5 | As a user, I can log into the application using email and password. | 1 | Medium | Bhargavi |
| Sprint-2 | Query Execution | USN-6 | As a user, I want the generated SQL query to be executed on the database. | 2 | High | Ajay |
| Sprint-2 | Results Display | USN-7 | As a user, I can view the query results in a tabular format. | 2 | High | Anitha |
| Sprint-2 | Result Explanation | USN-8 | As a user, I can see a simple explanation of the query results. | 3 | Medium | Anjali |
| Sprint-2 | Dashboard | USN-9 | As a user, I can access a dashboard to submit multiple queries. | 5 | Medium | Arshiya |
| Sprint-2 | Error Handling | USN-10 | As a user, I receive meaningful error messages for invalid queries. | 3 | Medium | Bhargavi |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 6 Days | 01 Feb 2026 | 06 Feb 2026 | 15 | 06 Feb 2026 |
| Sprint-2 | 15 | 6 Days | 08 Feb 2026 | 13 Feb 2026 | 15 | 13 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts